GLX PRE-CODE TECHNICAL DESIGN PACK  |  VOLUME 5/5

Cloud, DevOps, Roadmap & Runbook

Môi trường, observability, CI/CD, ADR, vận hành và kế hoạch 8-12 tuần

Mục đích kiểm soát Baseline delivery cho một cá nhân: free-first, có thể khôi phục và có demo failure path. Đây là tài liệu thiết kế cho sandbox/portfolio, không phải hồ sơ xin phép sàn, core banking production hoặc chứng nhận tín chỉ carbon.

## Document control

| Thuộc tính | Giá trị |
| --- | --- |
| Document ID | GLX-OPS-001 |
| Phiên bản / trạng thái | v1.0 / Baseline for implementation |
| Snapshot | 28/08/2026 |
| Phạm vi | Dossier sections 13, 15, 16, 18 |
| Đối tượng đọc | Tác giả dự án, technical reviewer và người phỏng vấn |
| Thay đổi | Cập nhật bằng ADR hoặc pull request; không sửa âm thầm bất biến đã baseline |

## Quan hệ trong bộ hồ sơ

V1 Requirements  ->  V2 Architecture/Data  ->  V3 Ledger/API  ->  V4 Security/AI/Test  ->  V5 Cloud/DevOps/Runbook

GreenLedger Exchange (GLX)  |  v1.0  |  28/08/2026

# 0. Cách sử dụng tài liệu

- Local-first và free-first; production-like controls chỉ thêm khi tạo bằng chứng portfolio rõ ràng.

- Mỗi dependency phải có health, timeout, retry budget, alert và runbook.

- Roadmap ưu tiên vertical slice và failure demo; Kubernetes/multi-region không thuộc MVP.

Quy tắc baseline Nếu code khác tài liệu, pull request phải cập nhật contract/ADR cùng lúc. Nếu chưa quyết định, đánh dấu OPEN DECISION và dùng fake adapter; không che giả định bằng code ngầm.

# 13. Cloud, observability, SLO và chi phí

Hình 8 — Deployment topology free-first

## 13.1 Environment matrix

| Environment | Runtime | Data | Mục đích |
| --- | --- | --- | --- |
| local | Docker Compose; services từ IDE/container | PostgreSQL/PostGIS, Redis, MinIO, Pub/Sub emulator | Development, integration, deterministic seed |
| ci | GitHub hosted runner + Testcontainers | Ephemeral containers/emulators | Unit/integration/security/contract/build |
| staging | Cloud Run min=0 max=1–2 | Neon Free, Upstash Free, R2, Pub/Sub | Public CV demo; synthetic only |
| production-like | Không bắt buộc; Railway/VM nếu cần always-on | Managed/backup có phí | Chỉ sau MVP, không xử lý giá trị thật |

## 13.2 Free-first cost snapshot

| Thành phần | Free/low-cost snapshot 28/08/2026 | Guardrail |
| --- | --- | --- |
| Cloudflare Pages | 500 builds/tháng ở Free | Deploy main only; preview có cleanup |
| Cloudflare R2 | 10 GB-month; 1M Class A; 10M Class B; free egress | Lifecycle temp upload; object size cap |
| Cloud Run | Free request quota có điều kiện; billing account bắt buộc | min=0, max=1–2, CPU/request, budget alert |
| Pub/Sub/Scheduler | Free allowance đủ demo low traffic; 3 scheduler jobs free | Batch outbox; DLQ retention nhỏ |
| Neon Free | 100 CU-hours/project; 0.5 GB/project | Pool 2–5; prune seed/raster metadata |
| Upstash Redis Free | 256 MB; 500k commands/tháng | TTL; cache only; track command usage |
| Grafana Cloud Free | 10k series; 50 GB logs/traces; 3 users | Drop noisy labels; sampling; no PII |
| Polygon Amoy + RPC | Testnet + provider free tier | Rate limit, cache receipt, no mainnet |
| GitHub Actions/GHCR | Public repo favorable; private minutes limited | Cache Maven/npm; artifact retention 7 days |

Ngân sách Mục tiêu thực tế low traffic là 0–5 USD/tháng, nhưng cấu hình cảnh báo 10 USD và ngân sách an toàn 10–20 USD. Budget alert không phải hard cap; max-instances, quotas, rate limits và object lifecycle mới là hàng rào. Giá/free tier có thể đổi — luôn kiểm tra lại trước deploy. [R37–R48]

## 13.3 Alternative deployment

| Profile | Khi dùng | Ước tính | Trade-off |
| --- | --- | --- | --- |
| A — Cloud Run free-first | CV demo truy cập không liên tục | 0–5 USD/tháng | Cold start; billing account; vendor adapter |
| B — Railway + CloudAMQP | Muốn RabbitMQ consumer always-on | 5 USD minimum, thực tế 15–30 với nhiều JVM | Dễ hiểu; phí tăng theo runtime |
| C — Một VM/OCI Always Free | Chấp nhận tự vận hành | Có thể 0 USD | Capacity không chắc; tự harden/backup/TLS/patch |

## 13.4 Observability

| Signal | Bắt buộc | Không được chứa |
| --- | --- | --- |
| Logs | JSON; timestamp, service, env, level, trace_id, correlation_id, event/code | Token, secret, email, full IPN, signed URL, raw evidence |
| Metrics | RED; JVM/DB pool; cache hit; outbox lag; payment mismatch; ledger imbalance; AI queue; chain confirmation | High-cardinality user/order/trace labels |
| Traces | Gateway → Java services → DB/Redis/PubSub/AI/provider/RPC | Payload/body/PII mặc định |
| Audit | Actor, permission, resource, action, reason, before/after hash, trace | Secret/raw sensitive field |

## 13.5 SLO và alert

| SLI | SLO staging | Alert / action |
| --- | --- | --- |
| API availability | 99.0% / 30 ngày | 5xx >5% 5 phút; rollback revision/check provider |
| Warm latency | P95 read <700 ms; command <1.5 s | DB pool/slow query/trace review |
| Outbox delivery | 99% <60 s | oldest unpublished >2 phút; restart publisher/DLQ |
| Payment integrity | 0 unreviewed mismatch >15 phút | freeze funding path; query provider; reconcile |
| Ledger integrity | 0 imbalance/negative invariant | SEV-1: halt instrument; snapshot; no manual SQL fix |
| AI job | 95% <5 phút cho demo polygon nhỏ | Queue/error/cost; degrade to manual review |
| Chain anchor | 95% confirmed <10 phút testnet | RPC/nonce/reorg; remain ANCHOR_PENDING |

## 13.6 Backup / recovery

- Mục tiêu demo: RPO 24 giờ, RTO 4 giờ; Neon restore window theo plan, cộng weekly logical dump đã mã hoá nếu cần.

- Object evidence dùng versioning/lifecycle; manifest hash giúp kiểm tra integrity; không coi chain là backup dữ liệu.

- Mỗi tháng chạy restore drill: database mới → migrations → seed/config → reconciliation → smoke journey.

- Runbook cấm sửa ledger trực tiếp; correction bằng reversing journal có approval và audit.

# 15. Lộ trình 8–12 tuần

Hình 9 — Lộ trình 12 tuần với mốc MVP core ở tuần 8

Giả định 12–15 giờ/tuần, tổng 145–175 giờ. Nếu chỉ có 8 tuần, dừng ở hash anchor mock, bỏ wallet/contract thật, dùng rule-based AI và rút hardening xuống các invariant/security test cốt lõi. 12 tuần là mốc khuyến nghị để dự án không chỉ chạy mà còn có bằng chứng chất lượng.

| Tuần | Theme | Deliverables | Exit criteria |
| --- | --- | --- | --- |
| W1 | Foundation | Monorepo, ADR-001, Compose, Java/Vue skeleton, Keycloak, CI basic | Health/login/trace chạy local |
| W2 | Identity + platform | Org/RBAC, gateway, Problem Details, migrations, seed, OTel | Tenant isolation tests pass |
| W3 | Project + evidence | Project/boundary/PostGIS, upload/R2, checksum/MIME/scan | Create → upload → submit |
| W4 | Review | Checklist/finding/decision, snapshot, audit, reviewer UI | Human review end-to-end |
| W5 | AI baseline + issuance | STAC/Sentinel features, result schema, quality gates, GLX-DEMO batch | Assessment → issue with invariants |
| W6 | Market | Instrument/catalog, order/reservation, basic matcher, book UI | Buy/sell LIMIT + partial fill |
| W7 | Ledger + VNPAY start | Double-entry, DvP, payment attempt/redirect, fixtures | Trade settles; journal audit |
| W8 | Core MVP | VNPAY IPN/idempotency/query, retirement, certificate demo, core Playwright | North-star core demo — 2 tháng |
| W9 | Wallet + chain | SIWE link, Polygon Amoy anchor, receipt/reconcile, Foundry tests | Retirement receipt public |
| W10 | Security + ops | Threat controls, ZAP, dashboard/alerts, halt/recon/admin | Security/ops evidence |
| W11 | Hardening | Concurrency/load, backup restore, failure drills, a11y, cost guardrails | Release candidate |
| W12 | Portfolio polish | README/docs/ADR/model card/video/CV bullets, staging reset | CV-ready v1.0 |

## 15.1 Phân bổ effort

| Workstream | Giờ dự kiến | Tỷ lệ | Ghi chú |
| --- | --- | --- | --- |
| Product/domain/docs | 14–18 | 10% | PRD, glossary, ADR, demo data |
| Backend Java | 52–60 | 35% | Registry, market, ledger, payment, outbox |
| Frontend Vue | 25–32 | 18% | Workflow-focused, không pixel-perfect |
| AI/geo | 20–26 | 15% | Baseline/rules, small polygon, model card |
| Blockchain/wallet | 12–18 | 10% | Hash anchor; ERC-1155 optional |
| DevOps/security/test | 24–30 | 17% | Có overlap với từng sprint |
| Buffer | 18–22 | 15% | Provider/cloud/library surprises |

## 15.2 Phương án nén còn 8 tuần

| Giữ | Cắt/giả lập | Không được cắt |
| --- | --- | --- |
| 3 Java/Python business runtimes + gateway; project/evidence/review; batch; market; ledger; VNPAY; retirement | SIWE; on-chain contract thật dùng FakeChainAdapter; CV photo model; advanced admin; Pub/Sub có thể dùng outbox polling | Tenant auth; payment HMAC/idempotency; ledger invariant; serial uniqueness; human gate; disclaimer; integration tests |

## 15.3 Milestones

| Mốc | Ngày tương đối | Chứng minh |
| --- | --- | --- |
| M0 — Architecture runway | Cuối W2 | Login/tenant, migrations, Compose, CI, trace |
| M1 — Registry vertical | Cuối W5 | Project → evidence → AI → review → issue |
| M2 — Exchange core | Cuối W8 | Funding → order → DvP → retirement; core demo |
| M3 — Trust layer | Cuối W10 | Wallet/chain receipt, security controls, recon/observability |
| M4 — Portfolio release | Cuối W12 | Public staging, runbook, docs, video, CV bullets |

## 15.4 Risk register

| ID | Risk | P×I | Mitigation | Owner | Review |
| --- | --- | --- | --- | --- | --- |
| R1 | Scope quá rộng | 5×5 | Freeze P0; timebox AI/chain 1 tuần; demo vertical duy nhất | Owner | W1 |
| R2 | Free tier/cold start/chi phí đổi | 4×3 | Adapters, budget/max instances, weekly cost check | Owner | W2 |
| R3 | AI data khó/lệch | 4×4 | Rule baseline, small fixtures, human review, no quantity claim | AI | W4 |
| R4 | Payment sandbox lỗi/khác docs | 3×5 | Fake adapter + sanitized fixtures; query/recon; no real money | BE | W7 |
| R5 | Ledger race/double spend | 3×5 | Reservation/locking/unique refs/property+concurrency tests | BE | W6 |
| R6 | Blockchain RPC/faucet/reorg | 4×3 | Async adapter, fake chain, no rollback domain, reconcile | BE | W9 |
| R7 | Nhiều JVM vượt RAM/free quota | 4×3 | Cloud Run scale-zero; slim images; demo profile; max instances | Ops | W2 |
| R8 | Security/PII leak | 2×5 | Synthetic data, redaction, scans, no PII chain/log | Owner | Mỗi W |
| R9 | Thiếu thời gian UI | 4×2 | PrimeVue; workflow > polish; E2E critical only | FE | W6 |
| R10 | Dự án nhìn như buzzword soup | 3×4 | Mỗi tech gắn invariant/use case; ADR/metrics/demo failure path | Owner | W12 |

# 16. Repo, CI/CD và ADR

## 16.1 Monorepo đề xuất

Cấu trúc repository

glx/ ├─ backend/ │ ├─ gateway-bff/ │ ├─ registry-mrv-service/ │ ├─ exchange-service/ │ └─ platform-bom/ ├─ ai-verification-service/ ├─ frontend/ ├─ contracts/ # Solidity + Foundry ├─ schemas/ # OpenAPI, JSON Schema, examples ├─ infra/ # compose, opentofu, cloud-run ├─ docs/ # C4, ADR, threat model, runbooks ├─ test-data/ # synthetic fixtures only ├─ .github/workflows/ └─ README.md

## 16.2 Branching và release

- Trunk-based: nhánh ngắn feat/US-xxx, pull request nhỏ; main luôn deployable; feature flag cho luồng chưa hoàn thiện.

- Conventional Commits + generated changelog; release tag v0.1.0, v0.2.0, v1.0.0; images gắn immutable digest/SBOM.

- Database migration expand/contract; không sửa migration đã chạy; deploy app tương thích trước rồi cleanup ở release sau.

- Environment config tách code; .env.example không có secret; GitHub OIDC → GCP, không lưu service-account JSON dài hạn.

## 16.3 ADR backlog

| ADR | Quyết định | Status |
| --- | --- | --- |
| ADR-001 | 4 runtime service + Spring Modulith; không service-per-entity | Accepted |
| ADR-002 | PostgreSQL operational source of truth; Redis cache only | Accepted |
| ADR-003 | Double-entry ledger + reservation cho cash/credit | Accepted |
| ADR-004 | Transactional outbox + Pub/Sub at-least-once | Accepted |
| ADR-005 | VNPAY top-up prefunded; IPN authoritative | Accepted |
| ADR-006 | Blockchain hash anchor on Amoy; ERC-1155 stretch | Accepted |
| ADR-007 | AI pre-screen; methodology engine/human issuance tách biệt | Accepted |
| ADR-008 | Cloud Run free-first; no Kubernetes | Accepted |
| ADR-009 | One Neon project, logical database-per-service | Accepted with constraint |
| ADR-010 | Canonical manifest format và hash algorithm | To decide W3 |
| ADR-011 | BFF cookie vs SPA bearer token | To decide W2 |
| ADR-012 | Hash anchor only vs ERC-1155 stretch | Review W9 |

## 16.4 Runbook tối thiểu

| Incident | Phản ứng đầu | Khôi phục / bằng chứng |
| --- | --- | --- |
| Ledger imbalance | Halt instrument + funding/retirement; preserve logs/snapshot | Find journal, reverse qua approved command; invariant test; postmortem |
| Payment mismatch | Stop auto-credit nếu systemic; query provider | Resolve reconciliation item; no manual balance SQL |
| Outbox stuck | Check DB locks/publisher/PubSub quota | Replay unpublished; inbox ensures no duplicate |
| AI unavailable | Route to manual review; reject new heavy jobs | Retry bounded; switch baseline/model; record degraded mode |
| Chain RPC/faucet fail | Keep ANCHOR_PENDING; show truthful UI | Switch RPC; reconcile nonce/receipt; no domain rollback |
| Secret leak | Revoke/rotate; halt adapter; inspect audit | Re-deploy; invalidate sessions; scan history; postmortem |

## 16.5 First two-week implementation board

| Ngày/nhóm | Deliverable | Exit criteria |
| --- | --- | --- |
| D1-D2 | Monorepo, Java/Vue/Python skeleton, Compose | Một lệnh chạy health checks local |
| D3 | Keycloak realm + OIDC BFF session | Login/logout, secure cookie, role claim test |
| D4-D5 | Flyway base schema + audit/outbox/inbox | Migration clean/repeatable; Testcontainers xanh |
| D6-D7 | Registry project/evidence vertical | UC-03/04 API + private object fake |
| D8 | AI fake adapter + assessment contract | Async job/result versioned |
| D9 | Reviewer decision + issuance outbox | Separation-of-duties test |
| D10 | North-star slice CI + demo script | Project -> evidence -> review -> issue chạy end-to-end |

## 16.6 Operational secrets inventory

| Secret/config | Local | Cloud | Không được làm |
| --- | --- | --- | --- |
| OIDC client secret | .env không commit | Secret Manager | Log/token dump |
| VNPAY HashSecret | sandbox secret | Secret Manager + rotation | Đưa vào frontend |
| DB credentials | Compose user | Managed secret/IAM | Dùng superuser cho app |
| Polygon signer | ephemeral test key | Dedicated low-value key | Custody user seed phrase |
| Object storage key | MinIO dev | R2 scoped token | Bucket public |

# 18. Tài liệu tham khảo và glossary

## 18.1 Nguồn tham khảo

Nguồn được ưu tiên là văn bản/cơ quan chính thức và tài liệu primary của nhà cung cấp. Các mốc phiên bản, free tier và giá là snapshot ngày 28/08/2026; luôn mở lại link trước khi ra quyết định triển khai.

[R01] Nghị định 29/2026/NĐ-CP — Sàn giao dịch carbon trong nước — https://congbao.chinhphu.vn/van-ban/nghi-dinh-so-29-2026-nd-cp-468820.htm

[R02] DCC — Việt Nam khai trương sàn giao dịch carbon trong nước 29/06/2026 — https://dcc.mae.gov.vn/tin-hoat-dong/viet-nam-khai-truong-san-giao-dich-carbon-trong-nuoc-3915.htm?mn=1

[R03] HNX — Inaugural ceremony of domestic carbon trading platform — https://www.hnx.vn/vi-vn/m-tin-tuc-hnx/Inaugural%20ceremony%20of%20domestic%20carbon%20trading%20platform-60022960-0.html

[R04] Nghị định 119/2025/NĐ-CP — sửa đổi giảm nhẹ phát thải và thị trường carbon — https://vanban.chinhphu.vn/?classid=1&docid=213875&orggroupid=2&pageid=27160

[R05] Văn bản hợp nhất 48/VBHN-BNNMT — quy trình dự án carbon — https://datafiles.chinhphu.vn/cpp/files/vbpq/2026/4/48-vbhn-bnnmt.pdf

[R06] Nghị định 112/2026/NĐ-CP — trao đổi quốc tế kết quả giảm nhẹ — https://vanban.chinhphu.vn/?docid=217414&pageid=27160

[R07] Verra — Develop a VCS Project — https://verra.org/programs/verified-carbon-standard/develop-a-vcs-project/

[R08] Verra — Verified Carbon Units and retirement — https://verra.org/programs/verified-carbon-standard/verified-carbon-units-vcus/

[R09] ICVCM — Core Carbon Principles — https://icvcm.org/core-carbon-principles/?redirect=true

[R10] Gold Standard Impact Registry — https://www.goldstandard.org/impact-registry

[R11] UNFCCC — Article 6.2 Reference Manual — https://unfccc.int/sites/default/files/resource/Article_6.2_Reference_Manual.pdf

[R12] Luật 91/2025/QH15 — Bảo vệ dữ liệu cá nhân — https://congbao.chinhphu.vn/van-ban/luat-so-91-2025-qh15-45578.htm

[R13] Spring Boot 4.1 system requirements — https://docs.spring.io/spring-boot/system-requirements.html

[R14] Oracle Java SE support roadmap — https://www.oracle.com/java/technologies/java-se-support-roadmap.html

[R15] Spring Modulith reference — https://docs.spring.io/spring-modulith/reference/index.html

[R16] PostgreSQL documentation / current releases — https://www.postgresql.org/docs/

[R17] Redis 8 — what's new — https://redis.io/docs/latest/develop/whats-new/8-0/

[R18] Vue release policy — https://vuejs.org/about/releases.html

[R19] Vite 8 announcement — https://vite.dev/blog/announcing-vite8

[R20] Polygon PoS RPC endpoints — Amoy chain 80002 — https://docs.polygon.technology/pos/reference/rpc-endpoints

[R21] OpenZeppelin Contracts 5.x — https://docs.openzeppelin.com/contracts/5.x

[R22] EIP-4361 — Sign-In with Ethereum — https://eips.ethereum.org/EIPS/eip-4361

[R23] Copernicus Data Space — STAC API — https://documentation.dataspace.copernicus.eu/APIs/STAC.html

[R24] Earth Engine — Sentinel-2 cloud probability — https://developers.google.com/earth-engine/datasets/catalog/COPERNICUS_S2_CLOUD_PROBABILITY

[R25] Earth Engine noncommercial tiers — https://developers.google.com/earth-engine/guides/noncommercial_tiers

[R26] Verra VM0048 — Reducing emissions from deforestation — https://verra.org/methodologies/vm0048-reducing-emissions-from-deforestation-and-forest-degradation-v1-0/

[R27] Google Dynamic World dataset — https://developers.google.com/earth-engine/datasets/catalog/GOOGLE_DYNAMICWORLD_V1

[R28] Copernicus Sentinel-2 mission — https://dataspace.copernicus.eu/explore-data/data-collections/sentinel-data/sentinel-2

[R29] MLflow Model Registry — https://mlflow.org/docs/latest/ml/model-registry/

[R30] MLflow releases — https://mlflow.org/releases/3.15.1/

[R31] PyTorch versions — https://docs.pytorch.org/docs/versions

[R32] ONNX Runtime inference — https://onnxruntime.ai/inference

[R33] NIST AI Risk Management Framework — https://www.nist.gov/itl/ai-risk-management-framework

[R34] OWASP ASVS 5.0 — https://owasp.org/www-project-application-security-verification-standard/

[R35] OWASP API Security Top 10 — https://owasp.org/www-project-api-security/

[R36] NIST SP 800-63B-4 — Authentication — https://pages.nist.gov/800-63-4/sp800-63b.html

[R37] VNPAY sandbox — payment/IPN/ReturnURL — https://sandbox.vnpayment.vn/apis/docs/thanh-toan-pay/pay.html

[R38] VNPAY sandbox — Java integration intro — https://sandbox.vnpayment.vn/apis/docs/gioi-thieu/

[R39] VNPAY sandbox — query and refund — https://sandbox.vnpayment.vn/apis/docs/truy-van-hoan-tien/querydr%26refund.html

[R40] Neon pricing — https://neon.com/pricing

[R41] Upstash Redis pricing — https://upstash.com/pricing/redis

[R42] Cloudflare Pages limits — https://developers.cloudflare.com/pages/platform/limits/

[R43] Cloudflare R2 pricing — https://developers.cloudflare.com/r2/pricing/

[R44] Google Cloud Run pricing — https://cloud.google.com/run/pricing

[R45] Google Cloud Pub/Sub pricing — https://cloud.google.com/pubsub/pricing

[R46] Grafana Cloud pricing — https://grafana.com/pricing/?tab=free

[R47] Railway pricing — https://railway.com/pricing

[R48] Render free limitations — https://render.com/docs/free

## 18.2 Glossary

| Thuật ngữ | Nghĩa trong tài liệu |
| --- | --- |
| Additionality | Giảm phát thải/hấp thụ vượt kịch bản thông thường; GLX chỉ lưu evidence/claim demo |
| Allowance | Hạn ngạch phát thải trong thị trường tuân thủ; ngoài scope MVP |
| Carbon credit | Đơn vị thường đại diện 1 tCO2e; GLX dùng unit tổng hợp GLX-DEMO |
| Corresponding adjustment | Điều chỉnh tránh double counting trong chuyển giao Article 6; schema tham khảo, không thực hiện |
| dMRV | Digital Measurement, Reporting and Verification; GLX dùng digital evidence + AI pre-screen |
| DvP | Delivery versus Payment; chuyển cash và asset theo một nghiệp vụ settlement không tách rời |
| Evidence manifest | Danh sách canonical metadata/checksum của input dùng review/AI/anchor |
| Idempotency | Gửi lại cùng command/event không tạo thêm side effect |
| Issuance batch | Lô tín chỉ cùng project/vintage/methodology/serial |
| Outbox | Bảng event commit cùng business transaction rồi publish at-least-once |
| Permanence / reversal | Rủi ro lượng carbon lưu trữ bị mất; GLX chỉ flag/metadata demo |
| Registry | Hệ thống theo dõi issuance/ownership/status; GLX là registry sandbox, không chính thức |
| Retirement | Đưa tín chỉ vào trạng thái terminal để không giao dịch lại |
| SIWE | Sign-In with Ethereum, chuẩn message chứng minh quyền kiểm soát address |
| Vintage | Năm/giai đoạn hoạt động giảm phát thải hoặc hấp thụ |
| VNPAY IPN | Thông báo server-to-server có chữ ký; nguồn authoritative hơn browser ReturnURL |

## 18.3 Quyết định tiếp theo để bắt đầu code

- Khởi tạo monorepo + Compose + Keycloak + Java/Vue skeleton và ADR-001…009.

- Tạo synthetic seed domain và north-star Playwright spec trước khi hoàn thiện UI.

- Triển khai registry vertical trước; giữ PaymentProvider, ChainAnchor và AI port bằng fake adapter để chạy end-to-end sớm.

- Mỗi cuối tuần demo một failure path và cập nhật risk register/metrics thay vì chỉ thêm feature.

Kết luận Dự án khả thi trong 3 tháng thời gian rảnh nếu coi tính toàn vẹn dữ liệu, payment idempotency và human-governed AI là phần cốt lõi; blockchain/token, nhiều payment provider và hạ tầng nặng chỉ là stretch. Bản 2 tháng vẫn đủ tốt khi dừng ở north-star core cuối W8 và giữ fake adapter cho các tích hợp chưa kịp harden.